A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down

into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

1- Very Easy task

2- Easy task

3- Moderate task

5- Difficult task

Sprint 1: (5 Days)

Data Collection

Collection of Data 2

Loading Data 1

Data Preprocessing

Handling Missing Values 3

Handling Categorical values 2

Sprint 2 (5 Days)

Model Building

Model Building 5

Testing Model 3

Deployment

Working HTML Pages 3

Flask deployment 5

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+8 =24

No of Sprints= 2

Velocity = (16+8)/2= 24/2

12 (Story Points per Sprint)

Your team’s velocity is 12 Story Points per Sprint.